# ViralPe — Epics & User Stories

Source: requirements.md (PRD v5.0)

Created: 2026-07-07

---

## Epic 1: User Onboarding & Authentication

> Enable users to register and authenticate via social sign-in providers with a seamless, mandatory profile completion flow.

### Story 1.1: Google Sign-In

As a new or returning user,

I want to sign in using my Google account,

So that I can access ViralPe without creating a separate password.

Acceptance Criteria:

User can tap "Sign in with Google" and complete OAuth flow

On first login, a unique ViralPe User ID is provisioned and linked to the Google unique identifier

Name and email are captured from the Google profile

Returning users are authenticated and directed to the dashboard

If Google auth fails, a meaningful error message is displayed

---

### Story 1.2: Apple ID Sign-In

As a new or returning user,

I want to sign in using my Apple ID,

So that I can access ViralPe on Apple devices without creating a separate password.

Acceptance Criteria:

User can tap "Sign in with Apple" and complete OAuth flow

On first login, a unique ViralPe User ID is provisioned and linked to the Apple unique identifier

Name and email are captured (respecting Apple's email relay/hide options)

Returning users are authenticated and directed to the dashboard

If Apple auth fails, a meaningful error message is displayed

---

### Story 1.3: Mandatory Profile Completion — Pincode Entry

As a newly registered user,

I want to enter and confirm my residential pincode during onboarding,

So that I am correctly mapped to my geographic region for royalty pools.

Acceptance Criteria:

New users are redirected to the profile completion screen before accessing any other feature

User enters a 6-digit pincode

System validates the pincode against a master postal directory lookup table

On valid pincode, the associated City / District / State is displayed for user confirmation

On invalid pincode, an error message prompts re-entry

Once submitted, the pincode is permanently locked (immutable) and cannot be changed

User cannot proceed without completing pincode entry

---

### Story 1.4: Mandatory Profile Completion — Referral / Onboarding Code

As a newly registered user,

I want to optionally enter a referral or onboarding code,

So that I am linked to the person who referred me or the vendor who onboarded me.

Acceptance Criteria:

An optional text field is presented on the profile completion screen for a referral/onboarding code

If a valid standard referral code is entered, `referred_by_user_id` is set on the new user's record

If a valid vendor onboarding code is entered, `onboarded_by_user_id` is set linking the vendor to the onboarder

If an invalid code is entered, an error message is shown but the user can still proceed without a code

The code field is optional — user can skip it and complete onboarding

Once submitted, the referral/onboarding linkage is permanent

---

### Story 1.5: Block Access Until Profile Complete

As the system,

I want to prevent new users from accessing the dashboard or executing transactions until their profile is complete,

So that all users have valid geographic and referral data before transacting.

Acceptance Criteria:

Any navigation attempt by an incomplete-profile user redirects to the profile completion screen

API calls from incomplete-profile users return a 403 with a descriptive message

Once the profile is completed, the user is routed to the main dashboard

---

## Epic 2: Multi-Ledger Wallet Architecture

> Provide users with a wallet system that separates informational read-only ledgers from liquid spendable pools.

### Story 2.1: Wallet Dashboard Display

As a user,

I want to see my full wallet layout on my dashboard,

So that I understand my spendable balance and cumulative earnings at a glance.

Acceptance Criteria:

Dashboard displays the Wallet Balance (spendable) prominently

Dashboard displays the Reversal Wallet balance with a note that it expires at EOD

Dashboard displays read-only ledgers: Cashback, Referral, Vendor Royalty, Pincode Royalty

Dashboard displays the Total Earnings Ledger as the sum of all four tracking ledgers

All values update in near real-time after transactions

---

### Story 2.2: Wallet Balance Management

As the system,

I want to maintain a single liquid Wallet Balance per user,

So that all approved earnings and platform funds are consolidated into one spendable pool.

Acceptance Criteria:

Wallet Balance increases when: royalty engine credits earnings, pincode championship payout occurs, or admin adds promotional funds

Wallet Balance decreases when: used at checkout

Wallet Balance cannot go negative

All credits and debits are logged with timestamps and source references

---

### Story 2.3: Reversal Wallet — Instant Credit on Failed Transaction

As a user,

I want failed transaction amounts to be instantly credited to my Reversal Wallet,

So that I can immediately reuse those funds for another transaction the same day.

Acceptance Criteria:

When a third-party transaction fails post-payment gateway debit, the exact amount is instantly credited to the Reversal Wallet

The Reversal Wallet balance is visible on the dashboard with a clear "expires today" indicator

Reversal Wallet funds are spendable on any transaction within the same calendar day (until 23:59:59 server time)

---

### Story 2.4: Reversal Wallet — End-of-Day Automated Sweep

As the system,

I want to automatically sweep all Reversal Wallet balances at midnight,

So that unclaimed same-day funds are refunded to the user's original payment source.

Acceptance Criteria:

A cron job executes at 00:00:00 server time daily

All non-zero Reversal Wallet balances are processed via Refund-to-Source API

Reversal Wallet is reset to ₹0 after successful refund

Failed refund attempts are logged and retried (with alerting to admin)

Users are notified of the refund initiation

---

### Story 2.5: Informational Ledgers — Read-Only Tracking

As a user,

I want to view my cumulative earnings broken down by source (Cashback, Referral, Vendor Royalty, Pincode Royalty),

So that I can track my lifetime performance across each earning category.

Acceptance Criteria:

Each ledger shows cumulative lifetime total

Each ledger provides a transaction-level history (date, amount, source transaction reference)

Ledger balances are read-only — users cannot spend directly from them

Total Earnings Ledger always equals the sum of the four individual ledgers

---

## Epic 3: Zero-Load Checkout & Mixed-Mode Payment

> Enable users to pay for services using a priority-based payment ladder without requiring pre-loaded wallet funds.

### Story 3.1: Checkout Payment Priority Ladder

As a user,

I want the checkout to automatically apply my available balances in priority order,

So that I minimize my out-of-pocket payment gateway charges.

Acceptance Criteria:

At checkout, the system first applies any available Reversal Wallet balance automatically

Next, the user can toggle to apply Wallet Balance (fully, partially, or not at all)

The remaining amount is charged to the Payment Gateway (UPI, Cards, or Net Banking)

The breakdown is clearly displayed before the user confirms payment

No "Load Money" or "Add Funds" button exists anywhere in the application

---

### Story 3.2: Partial Wallet Usage at Checkout

As a user,

I want to choose how much of my Wallet Balance to apply at checkout,

So that I retain control over my spendable funds.

Acceptance Criteria:

A toggle/slider allows the user to select the Wallet Balance amount to apply (₹0 to full balance)

The payment gateway amount dynamically recalculates based on wallet usage selection

If wallet amount exceeds the invoice total (after Reversal Wallet), only the invoice amount is deducted

---

### Story 3.3: Payment Gateway Integration at Checkout

As a user,

I want to pay the remaining amount via UPI, Card, or Net Banking,

So that I can complete my transaction seamlessly.

Acceptance Criteria:

Payment gateway options (UPI, Cards, Net Banking) are presented for the delta amount

Successful PG payment completes the transaction and triggers the royalty engine

Failed PG payment does not debit the wallet; the transaction is marked as failed

If wallet was partially debited and PG fails, the wallet debit is reversed immediately

---

## Epic 4: Utility & Voucher Services

> Integrate third-party APIs to enable mobile recharges, bill payments, and digital gift card purchases.

### Story 4.1: Mobile Recharge

As a user,

I want to recharge my prepaid mobile number through ViralPe,

So that I can earn cashback and contribute to royalty pools on everyday expenses.

Acceptance Criteria:

User can enter a mobile number and select operator/circle

Available recharge plans are fetched and displayed from the third-party API

User selects a plan and proceeds to checkout (Epic 3 payment flow)

On successful payment, recharge is initiated via the API

Transaction status (success/failure/pending) is displayed and recorded

---

### Story 4.2: Bill Payments (BBPS)

As a user,

I want to pay my utility bills (electricity, gas, water, broadband, etc.) through ViralPe,

So that I can earn cashback and contribute to royalty pools on recurring expenses.

Acceptance Criteria:

User can select a bill category and biller

Bill fetch retrieves the outstanding amount from the BBPS aggregator

User confirms and proceeds to checkout (Epic 3 payment flow)

On successful payment, bill payment is processed via the API

Transaction status and receipt are provided to the user

---

### Story 4.3: Digital Voucher / Gift Card Purchase

As a user,

I want to purchase brand digital gift cards through ViralPe,

So that I can earn cashback while buying vouchers for popular brands.

Acceptance Criteria:

User can browse available voucher brands and denominations

User selects a voucher and proceeds to checkout (Epic 3 payment flow)

On successful payment, voucher code/pin is delivered to the user

Voucher details are stored in the user's voucher history

Transaction status is recorded and the royalty engine is triggered

---

## Epic 5: Referral Bonus Engine

> Reward users who bring new transacting users to the platform via a percentage of the profit margin on referee transactions.

### Story 5.1: Referral Bonus Calculation & Credit

As a referrer,

I want to earn a bonus from the profit margin whenever my referee completes a transaction,

So that I am rewarded for growing the ViralPe user base.

Acceptance Criteria:

When a referred user completes a successful transaction, the system calculates the referral bonus as a configured percentage of the profit margin (Gross Paid − API Cost)

The bonus is credited instantly to the referrer's liquid Wallet Balance

The same amount is appended to the referrer's read-only Referral Ledger

The referrer's Total Earnings Ledger increments by the bonus amount

The referral bonus entry includes a reference to the source transaction

---

### Story 5.2: Referral Earnings History

As a referrer,

I want to view a history of all referral earnings,

So that I can track which referees are generating income for me.

Acceptance Criteria:

Referral Ledger shows each earning entry with date, amount, and anonymized transaction reference

Running total matches the Referral Ledger balance on the dashboard

User can filter/sort by date range

---

## Epic 6: User Cashback Engine

> Reward users with cashback on their own transactions, with a portion carved out for the Pincode Royalty Pool.

### Story 6.1: Cashback Calculation with Pincode Deduction

As a user,

I want to receive cashback on my transactions,

So that I am incentivized to transact through ViralPe.

Acceptance Criteria:

On successful transaction, raw cashback is calculated from the profit margin per configured percentage

A configured fraction of the raw cashback is deducted and routed to the Pincode Royalty Pool for the user's registered pincode

The net remaining cashback is credited instantly to the user's liquid Wallet Balance

The net cashback amount is logged in the user's Cashback Ledger

The user's Total Earnings Ledger increments by the net cashback amount

---

### Story 6.2: Cashback Earnings History

As a user,

I want to view a detailed history of all cashback earnings,

So that I can see how much I've earned from each transaction.

Acceptance Criteria:

Cashback Ledger shows each earning entry with date, amount, source transaction type, and reference

Entries show both the gross cashback and the pincode pool deduction for transparency

Running total matches the Cashback Ledger balance on the dashboard

---

## Epic 7: Vendor Royalty Engine

> Reward users who onboard commercial vendors by giving them a commission on transactions occurring at those vendors.

### Story 7.1: Vendor Royalty Calculation & Credit

As a user who onboarded a vendor,

I want to earn commission from the profit margin on transactions at that vendor,

So that I am rewarded for growing ViralPe's merchant network.

Acceptance Criteria:

When a transaction occurs at a vendor, the system calculates the vendor commission from the profit margin per configured percentage

A configured fraction is deducted and routed to the Pincode Royalty Pool for the vendor's business pincode

The net remaining commission is credited instantly to the liquid Wallet Balance of the user identified by `onboarded_by_user_id`

The same amount is appended to that user's Vendor Royalty Ledger

Their Total Earnings Ledger increments by the commission amount

---

### Story 7.2: Vendor Royalty Earnings History

As a user who onboarded vendors,

I want to view a history of all vendor royalty earnings,

So that I can track which vendors are generating income for me.

Acceptance Criteria:

Vendor Royalty Ledger shows each earning entry with date, amount, vendor reference, and transaction type

Running total matches the Vendor Royalty Ledger balance on the dashboard

User can filter/sort by vendor or date range

---

## Epic 8: Pincode Royalty Championship

> Aggregate transaction-based contributions into geographic pools and award the accumulated amount to the highest earner in each pincode on a configurable cadence.

### Story 8.1: Live Pincode Ticker Display

As a user,

I want to see a live ticker showing the total accumulated earnings pool for my registered pincode,

So that I am motivated to transact more and compete for the championship prize.

Acceptance Criteria:

Dashboard displays a dynamic ticker showing the current cycle's pool total for the user's pincode

The ticker updates in near real-time as new contributions flow in

The ticker shows the active phase label (Daily / Weekly / Monthly)

The ticker shows a countdown to the current cycle's evaluation time

Historical completed cycle totals are viewable

---

### Story 8.2: Pincode Pool Contribution Accumulation

As the system,

I want to accumulate fractions from user cashback and vendor royalty calculations into the corresponding pincode pool,

So that the championship prize grows with transaction volume.

Acceptance Criteria:

Each cashback deduction is atomically added to the pool matching the user's registered pincode

Each vendor royalty deduction is atomically added to the pool matching the vendor's business pincode

The `current_cycle_pool` value is always consistent and reflects all contributions

Contributions are logged with source transaction references for auditability

---

### Story 8.3: Championship Evaluation — Daily Phase

As the system,

I want to evaluate and award the daily pincode championship at 23:59:59 server time,

So that the highest earner in each pincode receives the accumulated pool.

Acceptance Criteria:

A cron job fires at 23:59:59 server time daily (when Phase 1 is active)

For each pincode with a non-zero pool, the system identifies the highest single transactional earner registered in that pincode during the current cycle

Winner receives: Pool amount credited to Wallet Balance, appended to Pincode Royalty Ledger, Total Earnings Ledger incremented

Non-winners: No wallet impact; the historical pool total is locked for display

The pool resets to ₹0 and a new cycle begins immediately

`last_cycle_winner_user_id` and `last_cycle_total_payout` are updated on the pincode pool record

---

### Story 8.4: Championship Evaluation — Weekly Phase

As the system,

I want to evaluate and award the weekly pincode championship on Sunday at 23:59:59 server time,

So that the highest earner over the calendar week receives the larger accumulated pool.

Acceptance Criteria:

A cron job fires on Sunday at 23:59:59 server time (when Phase 2 is active)

Same winner determination and payout logic as Story 8.3

Pool accumulates across the full Mon–Sun calendar week before evaluation

Pool resets to ₹0 after evaluation; new cycle starts Monday

---

### Story 8.5: Championship Evaluation — Monthly Phase

As the system,

I want to evaluate and award the monthly pincode championship on the last day of the month at 23:59:59 server time,

So that the highest earner over the calendar month receives the largest accumulated pool.

Acceptance Criteria:

A cron job fires on the last calendar day at 23:59:59 server time (when Phase 3 is active)

Same winner determination and payout logic as Story 8.3

Pool accumulates across the full calendar month before evaluation

Pool resets to ₹0 after evaluation; new cycle starts on the 1st

---

### Story 8.6: Admin Phase Configuration

As an admin,

I want to configure the active championship phase (Daily, Weekly, or Monthly) via the admin backend,

So that the platform can transition through phased rollouts over time.

Acceptance Criteria:

Admin can set the global `active_phase` flag to DAILY, WEEKLY, or MONTHLY

Changing the phase takes effect at the start of the next natural cycle boundary

The current cycle completes under its original phase rules before transitioning

The active phase is reflected on all user-facing tickers

---

## Epic 9: Vertical Royalty Engine

> Apply category-level margin adjustments at the root of profit margin calculations to account for varying margins across API providers and service verticals.

### Story 9.1: Vertical Royalty Configuration & Application

As an admin,

I want to configure vertical-level royalty percentages by service category,

So that varying API provider margins across categories (recharge, bills, vouchers) are accounted for before individual splits.

Acceptance Criteria:

Admin can configure a royalty percentage per service vertical/category

Vertical royalty is applied at the root level of the profit margin calculation, before computing cashback, referral, and vendor royalty pools

Changes to vertical royalty configuration apply to future transactions only

The effective margin after vertical royalty deduction is used as the base for all downstream calculations

---

## Epic 10: Admin Platform Management

> Provide administrative tools to manage users, configure system parameters, and inject promotional funds.

### Story 10.1: Platform Add-On Fund Injection

As an admin,

I want to add promotional funds directly to a user's Wallet Balance,

So that the platform can run campaigns, issue compensations, or make adjustments.

Acceptance Criteria:

Admin can search for a user and credit a specified amount to their Wallet Balance

A reason/note is required for each fund injection

The credit is logged in an admin audit trail with timestamp, admin user, amount, and reason

The user's Wallet Balance reflects the addition immediately

---

### Story 10.2: Pincode Master Directory Management

As an admin,

I want to manage the pincode master lookup table,

So that all valid Indian pincodes with their City/District/State mappings are available for user onboarding.

Acceptance Criteria:

Admin can view, add, update, or deactivate pincodes in the master directory

Each pincode entry includes: pincode, city, district, state, active status

Changes are reflected immediately in the user onboarding validation

---

### Story 10.3: Royalty Percentage Configuration

As an admin,

I want to configure the percentage splits for cashback, referral bonus, vendor royalty, and pincode pool deductions,

So that the platform can adjust incentive structures without code changes.

Acceptance Criteria:

Admin can set: referral bonus %, user cashback %, vendor royalty %, pincode deduction fraction (from cashback), pincode deduction fraction (from vendor royalty)

Configuration changes apply to future transactions only

Current active configuration is viewable with effective-from date

Configuration history is maintained for audit

---

## Epic 11: Transaction History & Reporting

> Provide users with complete visibility into their transaction history and earnings.

### Story 11.1: Transaction History

As a user,

I want to view a complete history of all my transactions,

So that I can track my spending and service usage.

Acceptance Criteria:

All transactions (recharges, bill payments, voucher purchases) are listed with date, type, amount, and status

Each transaction shows the payment breakdown (Reversal Wallet used, Wallet Balance used, PG amount)

User can filter by date range, transaction type, and status

Failed transactions are clearly marked and show Reversal Wallet credit

---

### Story 11.2: Wallet Activity Log

As a user,

I want to view a consolidated log of all wallet credits and debits,

So that I can understand all movements in my spendable balance.

Acceptance Criteria:

Shows all Wallet Balance credits (cashback, referral bonus, vendor royalty, pincode championship win, admin add-on) and debits (checkout usage)

Each entry includes date, amount, type, and reference

Running balance is shown after each entry

---

## Summary: Epic-to-Module Mapping

| Epic | PRD Module | Stories |
| --- | --- | --- |
| Epic 1: User Onboarding & Authentication | Module 1 | 1.1 – 1.5 |
| Epic 2: Multi-Ledger Wallet Architecture | Module 2 | 2.1 – 2.5 |
| Epic 3: Zero-Load Checkout & Mixed-Mode Payment | Module 3 | 3.1 – 3.3 |
| Epic 4: Utility & Voucher Services | Module 4 | 4.1 – 4.3 |
| Epic 5: Referral Bonus Engine | Module 5 (§6.1) | 5.1 – 5.2 |
| Epic 6: User Cashback Engine | Module 5 (§6.2) | 6.1 – 6.2 |
| Epic 7: Vendor Royalty Engine | Module 5 (§6.3) | 7.1 – 7.2 |
| Epic 8: Pincode Royalty Championship | Module 5 (§6.4) | 8.1 – 8.6 |
| Epic 9: Vertical Royalty Engine | Module 5 (§6.5) | 9.1 |
| Epic 10: Admin Platform Management | Cross-cutting | 10.1 – 10.3 |
| Epic 11: Transaction History & Reporting | Cross-cutting | 11.1 – 11.2 |

Total: 11 Epics, 30 User Stories